 Minutes for the group meeting 23.04.2014.

Discussion of the results of sprint 2:

1.System sequence diagram:
Make a sequence diagram using all the use cases of the use case diagram.

2. Use case diagram had some flaws in the presentation.

Scrumm Meeting.

1. Introduction of scrumm meeting(What have I done, what hinders me and what will I do).

Achieved since last meeting: Alpha, beta pruning, Highlightning of last played move, multi threading, time limited AI.

2. Discussion of Shallow Blue: Resolve the bug of the Undo button. Disable undo for online multiplayer,

3. The last sprint will more heavily evaluate indentation, organize imports (ctrl + shift + O) and Javadoc.

4.Work currently being done:
List of captured pieces – Aleksander S.
Displaying hints – Matias
Opening Books – Hussam
SQLite – Jon
Licensing ShallowBlue – Håkon.
Elo Rating – Aleksander M.
Online Multiplayer – Ole and Lars.