Minutes groupmeeting 19.02

Game = Controller
Board = model
GUI = view

Tasks: (Planning poker points in red)

Piece:
- K(King)/(Konge)	-	3
- Q(Queen)/(Dame)	-
- R(Rook)/(Tårn)	-	Queen + rook + bishop = 8
- B(bishop)/(Løper)	-
- N(Knight)/(Hest)	-	5
- P(Pawn)/(Bonde)	-	8

Piece(superclass)	-	2
getMoves()	-	0

Board:
- Move piece	-	1
- Organize data	-	1
- getDimensions()	-	1
- Initialize board	-	3

GUI:

- Icons	-	5
- draw board	-	5
- move input	-	8
- presentere vindu	-	3
- start game	-	1/2
- Game menu	-	3
- game over	-	2

Player:
- Player	-
- getInput	-	1

AI:
- Choose a move	-	3
- Choose a piece	-	1

Move:
..	-	2

Game:
- Get move from player	- Points together with next task
- Validatge in piece-class if a move er valid	-	3
- Execute move	-	1
- Check status Checkmate/Check	-	13

Documentation:
- Req. Speq:	-	5
- Use case diagram	-	5
- Use pattern	-	5
- Class diagram	-	5
- System seq. Diagram	-	5

Oppgaver:

1: Ole and Lars Erik (24)
- Player and AI
- Classdiagram
- Move
- Board
- Validate

2: Niko and Alex M (26)
Piece-class and all the subclass

3: Håkon and Jon (27)
- Game
- system seq
- user spesification

4: Hussain, Mathias and Aleks S (36)
- gui
- req spee
- user case diagram