Groups:
1. Ole/Lars-Erik
2. Nico/Alex M
3. Jon/Håkon
4. Mathias/Alex/Hussain

We started this meeting with scrum meetig as always, and then we used the blackboard to get an overview of tasks that is not completed and needs priority today.
Today our goal is to merge from all brances into master branch, and complete most of the tasks.
Tasks priority 1:
- Clock/Game Clock/Timer - Almost done, just some few fixes needed to be done
- Write licence
- Update class diagram
- Update usecase specification
- Update domain model
- Update operation contracts
- Update sprint baclog
- Finish this minutes document
- Update design model
- Merging

Tasks priority 2 / epics:
- Alpha-beta pruning
- Sound effects
- Hints
- List over captured pieces
- Database

Tasks priority 3 / extra:
Splashscreen